MASTERYFLOW: 4-MEMBER ENGINEERING WORK DISTRIBUTION & ROLE CHARTER

Updated Operational Blueprint: Yash (ML/Tracing Lead), Shreyash (Backend Lead), Soham & Ayon (Frontend Co-Leads), Ayon (Team Lead & Overall Orchestration)

UPDATED PROJECT CHARTER & TEAM ROLE ALLOCATION Event: YUVA MEGA-THON 2026 ¦ SRM Institute of Science and Technology, Tiruchirappalli (SRMIST Trichy) Track: EduGenAI ¦ Domain 04: Intelligent Educational Systems Challenge: 'MasteryFlow: Explainable Adaptive Learning and Intervention Engine' Team Name: Nightfarers ¦ Team Leader: Ayon Mukherjee (+91 8102429090) Updated 4-Member Technical Ownership Roster: [1] YASH -> ML MODEL & KNOWLEDGE TRACING LEAD (BKT Math, Decay Curves, Anti-Gaming Weights, Uncertainty) [2] SHREYASH JHA -> BACKEND & PERSISTENCE LEAD (FastAPI REST Service, SQLite 9-Table Schema, Config Versioning) [3] SOHAM CHOUDHURY -> FRONTEND CO-LEAD & QUESTION BANK (Student Portal, Assessment Runner, Visual DAG, 50 Items) [4] AYON MUKHERJEE -> TEAM LEAD, FRONTEND CO-LEAD & ORCHESTRATOR (Teacher Command Center, Explainability, Pitch & Integration) Core Directives from Team Charter: Real intelligent system (not progress bars), end-to-end persistent state, 6 adaptive actions (Advance, Practice, Review, Remediate, Streak Challenge, Teacher Intervention), zero hardcoded mockups.

1. Challenge Reality: WhatsApp Field Notes & Educational Philosophy

The team's handwritten specification and whiteboard notes (captured during the problem breakdown) establish the core educational philosophy and non-negotiable requirements that set MasteryFlow apart from naive hackathon projects:

CORE FIELD PRINCIPLES & JUDGING INVARIANTS (FROM TEAM WHITEBOARD) 1. Primary User: Student following a dynamically adapted learning path tailored to their cognitive state. 2. Secondary User: Teacher / Mentor actively monitoring class progress and executing persistent interventions. 3. Core Educational Need: Learners must spend time on the right concept at the right moment rather than marching through a fixed syllabus. 4. What Existing Platforms Do Wrong: Digital learning platforms are merely content libraries with progress bars. They record what a student clicked, but remain mathematically blind to what the student actually understands. 5. What a Real Intelligent System Must Do: Observe performance over time, model latent uncertainty, strictly respect prerequisite relationships, and compute what happens next using evidence-based Knowledge Tracing. 6. Not Another AI Tutor / Chatbot: It is an Adaptive Decision Layer. Decisions must be transparent, deterministic, and explainable. 7. Essential Judging Bar: The complete mandatory workflow must run end-to-end with persistent database state. A polished UI wrapping hard-coded outputs, mock screenshots, or manually scripted fake transitions will receive heavy scoring penalties.

1.1 Bounded Knowledge Domain: Fractions, Ratio & Proportion (C1 to C10)

As emphasized in the notes, the prototype targets a bounded foundational curriculum where strong conceptual correlation exists: if a student lacks mastery in a prerequisite foundation, they cannot solve downstream chapters. MasteryFlow enforces this dependency across 10 sequential concepts:

| ID | Concept Name | Prerequisites | Pedagogical Role & Invariant |
| --- | --- | --- | --- |
| C1 | Fraction basics (part-whole, number line) | None | Foundational baseline; diagnostic entry point. |
| C2 | Equivalent fractions and simplifying | C1 | Equivalence principle; prerequisite for operations. |
| C3 | Comparing and ordering fractions | C2 | Magnitude comparison & common denominator. |
| C4 | Adding and subtracting fractions | C2 | Like & unlike denominators; operations. |
| C5 | Multiplying and dividing fractions | C2 | Multiplicative operations; reciprocal principle. |
| C6 | Ratio basics (part:part, part:whole) | C1, C2 | Relational thinking; connecting fractions to ratios. |
| C7 | Equivalent ratios and unit rate | C6, C5 | Rate of change; bottleneck for proportions. |
| C8 | Proportion (solve a/b = c/d) | C7 | Cross-multiplication & algebraic scaling. |
| C9 | Percentages as ratios | C3, C6 | Per-hundred representation; ordering. |
| C10 | Proportion word problems and scaling | C8, C9 | CAPSTONE NODE: Multi-step real-world modeling. |

2. The 6 Core Adaptive Actions (From Team Notes)

After a student completes an assessment item (pass or fail), the decision engine evaluates the learner's state against the DAG and routes them to exactly one of six distinct pedagogical actions:

| Action Name | Trigger Condition & Behavioral Rule | Pedagogical Objective & System Output | Owner |
| --- | --- | --- | --- |
| 1. Advance | Current concept mastered (p_eff >= 0.85, transfer verified) and next concept prereqs >= 0.55. | Unlocks next topological node in DAG; serves introductory challenges. | Ayon & Yash |
| 2. Practice | Current concept not mastered (p_eff < 0.85) or marked 'fragile' due to prerequisite ceiling cap. | Delivers standard ZPD practice items; reinforces target concept. | Soham & Yash |
| 3. Spaced Review | Previously mastered concept has decayed to p_eff < 0.60 via Ebbinghaus retention curve. | Queues retrieval practice to reinforce memory stability before downstream progression. | Yash & Ayon |
| 4. Remediate Prerequisite | Student fails child concept and recursive traversal finds weakest prereq p_eff < 0.55. | Halts failure on child; routes student upstream to heal foundational prerequisite deficit. | Yash & Ayon |
| 5. Streak Challenge | Student demonstrates high confidence and mastery; opts into 5-10 consecutive challenge problems. | If learner completes challenge streak without hints, grants bonus mastery & stability expansion. | Soham & Yash |
| 6. Teacher Intervention | Stagnation: Δp < 0.05 across 3 consecutive cycles on same concept despite remediation. | Flags student on Teacher Command Center; pauses automated path; alerts faculty for 1-on-1 coaching. | Ayon & Shreyash |

3. Updated 4-Member Technical Ownership & Role Charters

In strict accordance with the updated team specialization, the workload is distributed across four distinct engineering pillars. Each member has a dedicated profile, exact file ownership, input/output contracts, and individual checklists:

3.1 Member 1: Yash — ML / Learner State Modeling & Knowledge Tracing Lead

YASH: ML MODEL & KNOWLEDGE TRACING LEAD Name: Yash ¦ Role: ML Model & Knowledge Tracing Lead ¦ Primary Module: masteryflow/engine/ Core Mission: Own the complete mathematical and psychometric decision core. Implement Bayesian Knowledge Tracing (BKT) with difficulty-scaled slip/guess, multi-signal evidence weighting telemetry (w), read-time Ebbinghaus decay retention curves, and prerequisite inconsistency ceiling capping. Ensure 100% deterministic execution with ZERO LLM calls in the decision loop.

Ownership: Yash's Code & File Ownership:

• masteryflow/engine/mastery.py - BKT Bayesian posterior update formula with difficulty-scaled slip s(d) and guess g(d).

• masteryflow/engine/weights.py - Multi-signal evidence weight w calculation (latency filter, retry penalty, hint scaling, misconception flag).

• masteryflow/engine/decay.py - Ebbinghaus read-time forgetting curve (p_eff), memory stability S expansion, review triggers.

• masteryflow/engine/graph.py - NetworkX DAG dependency resolver, acyclic graph validation, prerequisite capping constraint.

• masteryflow/engine/coldstart.py - Uncertainty-based diagnostic concept picker (p closest to 0.5) and 0.3*w graph propagation.

Contracts: Inputs & Outputs (Contract Boundaries):

Inputs: Inputs: Consumes curriculum DAG from concepts.json (Soham); receives attempt telemetry from Shreyash's backend.

Outputs: Outputs: Pure update() and compute_evidence_weight() functions; deterministic cognitive state vectors to backend.

Checklist: Yash's Personal Hackathon Checklist:

[ ] BKT slip s(d) = 0.10 + 0.05*d and guess g(d) = 0.30 - 0.15*d correctly implemented with formula comments.

[ ] Evidence weight w slashes to 0.0 on rapid retries (<5s) and 0.2 on fast click-throughs (<3000ms).

[ ] Ebbinghaus decay p_eff evaluated at read-time with floor 0.25 and initial stability S = 7 days.

[ ] Prerequisite capping binds: child p_eff <= min(prereq p_eff) + 0.25; flags concept as 'fragile'.

[ ] Zero external network calls, zero requests, zero LLMs imported in engine/ directory.

3.2 Member 2: Shreyash Jha — Backend Engineering & Persistence Lead

SHREYASH JHA: BACKEND & PERSISTENCE LEAD Name: Shreyash Jha ¦ Role: Backend & Persistence Lead ¦ Primary Module: masteryflow/api/ & db.py Core Mission: Own the complete backend architecture, database schema, and REST web service. Implement the 9-table SQLite database with strict relational integrity, build high-performance FastAPI endpoints (/attempt, /next-action, /override, /audit), and serialize input snapshots (inputs_json) and config versioning for 100% reproducible decisions.

Ownership: Shreyash's Code & File Ownership:

• masteryflow/api/db.py - SQLite schema initialization (9 tables), connection pooling, migrations, and query execution.

• masteryflow/api/routes.py - FastAPI endpoints: POST /api/attempt, GET /api/next-action, POST /api/override, GET /api/audit.

• masteryflow/data/config.yaml - Versioned decision thresholds, BKT constants, and decay parameters.

• masteryflow/api/models.py - Pydantic request/response data transfer objects (DTOs) and validation schemas.

• run_demo.py - Single-command bootstrap script to seed clean SQLite database and launch FastAPI service.

Contracts: Inputs & Outputs (Contract Boundaries):

Inputs: Inputs: Consumes Yash's pure engine functions (record_attempt, update); receives UI requests from Soham & Ayon.

Outputs: Outputs: Highly responsive REST JSON responses, persisted database state, and chronological audit log entries.

Checklist: Shreyash's Personal Hackathon Checklist:

[ ] All 9 SQLite tables created with foreign keys: concepts, prereqs, questions, students, attempts, mastery, history, decisions, overrides.

[ ] Every decision record stores exact inputs_json snapshot and config_version for audit reproducibility.

[ ] Teacher override endpoint (POST /api/override) mutates state in DB and survives page reloads.

[ ] Audit log endpoint returns chronological list of teacher overrides and config changes.

[ ] Single-command launch script starts backend cleanly on fresh clone with zero manual DB configuration.

3.3 Member 3: Soham Choudhury — Frontend Co-Lead & Question Bank Lead

SOHAM CHOUDHURY: FRONTEND CO-LEAD & QUESTION BANK Name: Soham Choudhury ¦ Role: Frontend Co-Lead & Question Bank Lead ¦ Primary Module: masteryflow/ui/student.py & data/ Core Mission: Build the interactive Streamlit Student Experience and author the 50-question curriculum bank. Develop the assessment runner supporting fraction math, 3-tier confidence selectors, progressive hint drawers, interactive DAG visualizers, and the student Streak Challenge mode (5-10 question streaks for bonus mastery points).

Ownership: Soham's Code & File Ownership:

• masteryflow/ui/student.py - Main Streamlit student application interface.

• masteryflow/ui/components/question_runner.py - Assessment player supporting fraction inputs (e.g., '3/4'), integers, and text.

• masteryflow/ui/components/dag_visualizer.py - Interactive NetworkX / Graphviz concept progress tree.

• masteryflow/ui/components/challenge_mode.py - Streak Challenge modal (5-10 questions in a row for bonus mastery).

• masteryflow/data/questions.json - 50 curriculum questions across C1-C10 (2 easy, 2 medium, 1 transfer per concept).

• masteryflow/data/question_templates.py - Parameterized random generators for >=5 concepts using fractions.Fraction.

Contracts: Inputs & Outputs (Contract Boundaries):

Inputs: Inputs: Consumes Shreyash's GET /api/next-action and questions.json; feeds attempt telemetry to POST /api/attempt.

Outputs: Outputs: Interactive student portal, fraction question player, and verified question bank JSON.

Checklist: Soham's Personal Hackathon Checklist:

[ ] All 50 stored answer keys in questions.json programmatically validated against Python fractions.Fraction.

[ ] Question runner handles fractions ('3/4', '5/8') without crashing on whitespace or improper formats.

[ ] Interactive DAG tree color-codes concepts: Green (Mastered), Blue (Practicing), Amber (Fragile/Provisional).

[ ] Progressive hint drawer tracks hint count accurately in client telemetry.

[ ] Streak Challenge mode allows students to attempt 5 consecutive challenge items for bonus stability.

3.4 Member 4: Ayon Mukherjee — Team Lead, Frontend Co-Lead & Orchestration Lead

AYON MUKHERJEE: TEAM LEAD & ORCHESTRATOR Name: Ayon Mukherjee (+91 8102429090) ¦ Role: Team Lead, Frontend Co-Lead & Overall Orchestrator Core Mission: Lead overall system orchestration, deliver the Teacher Command Center & Explainability frontend, enforce TDD test suites, govern integration across all tiers, and spearhead the live 5-minute pitch and judge Q&A defense. Own the Glass-Box 'Why This Next?' card, cohort heatmaps, 1-click persistent teacher overrides, and time-travel controls.

Ownership: Ayon's Code & Leadership Ownership:

• masteryflow/ui/teacher.py - Streamlit Teacher Command Center: student x concept heatmap, stuck alerts, override modal, audit log.

• masteryflow/ui/components/glassbox_card.py - 'Why This Next?' glass-box explainability panel with real numbers.

• masteryflow/ui/components/time_travel.py - Virtual clock slider ('Advance N Days') to demonstrate Ebbinghaus decay live.

• masteryflow/ui/components/agency_modal.py - Student agency feature ('Request Different Action' logged to DB).

• masteryflow/engine/decide.py - 6 ordered pedagogical decision rules and templated numeric reason generator.

• masteryflow/sim/replay.py - Simulation replay runner feeding 4 student profiles through the real engine.

• masteryflow/tests/ - Automated pytest test suites (9 mandatory test specifications).

• Presentation & Pitch - 12-slide PPT deck, live 5-minute demo script, and judge defense coordination.

Contracts: Inputs & Outputs (Contract Boundaries):

Inputs: Inputs: Consumes Yash's ML engine, Shreyash's backend endpoints, and Soham's question bank components.

Outputs: Outputs: Fully integrated system, teacher dashboard, explainability cards, automated test proofs, and winning pitch.

Checklist: Ayon's Personal Hackathon Checklist:

[ ] 'Why This Next?' card cites real numeric mastery percentages, hint counts, and prerequisite dependencies.

[ ] Teacher heatmap renders cohort mastery across C1-C10, distinguishing provisional cells visually.

[ ] Stuck-learner queue flags students with <0.05 gain over 3 cycles; 1-click override modal persists to SQLite.

[ ] Virtual clock slider advances time by N days, showing live Ebbinghaus decay triggering Spaced Review.

[ ] All 9 automated pytest tests pass with 100% green status; 5-minute timed pitch rehearsed to perfection.

4. Updated Cross-Functional RACI Responsibility Matrix

To ensure zero task collision and total transparency, the RACI matrix maps all deliverables to the updated role assignments (R = Responsible [does the work], A = Accountable [owns outcome], C = Consulted [provides input], I = Informed [updated]):

| Project Deliverable / Workstream | Yash (ML) | Shreyash (Backend) | Soham (Frontend) | Ayon (Lead) |
| --- | --- | --- | --- | --- |
| 1. BKT Update Formulation & Difficulty Scaling | A / R | C | I | C |
| 2. Multi-Signal Evidence Weight w Telemetry | A / R | I | C | C |
| 3. Ebbinghaus Memory Decay & Spaced Review Math | A / R | C | I | C |
| 4. Prerequisite Ceiling Capping & Fragile Flag | A / R | I | I | C |
| 5. Cold Start Uncertainty Concept Picker & Propagation | A / R | C | I | C |
| 6. SQLite 9-Table Database Schema & Migrations | C | A / R | I | C |
| 7. FastAPI REST API Endpoints (/attempt, /next-action) | C | A / R | C | C |
| 8. Decision Snapshotting (inputs_json) & Versioning | C | A / R | I | C |
| 9. Single-Command Launch Script (run_demo.py) | I | A / R | I | C |
| 10. 50-Question Bank & Parameterized Fraction Templates | I | I | A / R | C |
| 11. Streamlit Student Experience & Question Runner | I | C | A / R | C |
| 12. Interactive DAG Concept Tree Visualizer | C | I | A / R | C |
| 13. Streak Challenge Mode (5-10 question streaks) | C | C | A / R | C |
| 14. 'Why This Next?' Glass-Box Explainability Card | C | I | C | A / R |
| 15. Streamlit Teacher Command Center & Cohort Heatmap | I | C | I | A / R |
| 16. 1-Click Persistent Teacher Override & Audit Log UI | I | C | I | A / R |
| 17. Virtual Clock Slider (Time Travel Decay Demo) | C | C | I | A / R |
| 18. 9 Automated Pytest Test Suites & Verification | C | C | C | A / R |
| 19. Simulation Replay Runner & 4 Learner Profiles | C | C | C | A / R |
| 20. 5-Minute Timed Live Demo Pitch & Q&A Defense | C | C | C | A / R |

5. 36-Hour Synchronized Execution Workflow Across the 4 Roles

Below is the synchronized 6-phase engineering roadmap showing exact parallel activities for each role during the 36-hour sprint:

| Phase & Hours | Milestone Focus | Concurrent Role Activities | Exit Criteria |
| --- | --- | --- | --- |
| Phase 1 (Hours 00 - 08) | Engine Core, DB Schema & UI Wireframe | Yash: mastery.py (BKT), weights.py, decay.py, graph.py. Shreyash: 9 SQLite tables in db.py, config.yaml, FastAPI skeleton. Soham: 50 questions in questions.json, question runner wireframe. Ayon: 6 decision rules in decide.py, test suite setup, pitch outline. | STOP & REVIEW GATE 1: Tests 1-4, 6, 8, 9 pass in pytest. CLI replay prints mastery and next action per attempt. |
| Phase 2 (Hours 08 - 14) | API Persistence & Interactive Wireup | Shreyash: Live POST /api/attempt, GET /api/next-action, snapshotting. Yash: Engine DTO bindings, inconsistency capping verification. Soham: Wire question runner to live backend; fraction format validator. Ayon: 'Why This Next?' card styling, teacher heatmap wireframe. | STOP & REVIEW GATE 2: Test 5 passes. Full API roundtrip working; decision inputs_json snapshot verified. |
| Phase 3 (Hours 14 - 20) | Cold Start, Diagnostic & Sim Profiles | Yash: coldstart.py diagnostic concept picker & 0.3*w graph propagation. Soham: 6-8 question diagnostic onboarding screen in student view. Shreyash: Teacher override API endpoint & audit log query route. Ayon: sim/replay.py harness, 4 persona JSON profiles, Tests 5 & 7. | STOP & REVIEW GATE 3: Test 7 passes. 4 divergent learner profiles replay cleanly through real engine. |
| Phase 4 (Hours 20 - 26) | Full UI Dashboards & Clock Controls | Soham: Interactive DAG concept tree, progressive hint drawer, streak challenge. Ayon: Teacher Command Center in teacher.py, stuck alerts, override modal. Shreyash: Wire virtual clock API to advance time live. Yash: Fine-tune BKT decay rates & stability multipliers. | STOP & REVIEW GATE 4: Both Streamlit pages live. Overrides persist in SQLite. Time advance triggers review. |
| Phase 5 (Hours 26 - 30) | Technical Innovation Features | Yash: Innovation (a) Uncertainty representation (entropy/variance metric). Ayon: Innovation (b) Information-gain item selection. Soham & Ayon: Innovation (c) Student agency modal ('Request Different Action'). Shreyash: Log student agency requests to DB audit trail. | STOP & REVIEW GATE 5: At least 1 innovation feature fully operational in UI, logged to DB, verified in tests. |
| Phase 6 (Hours 30 - 36) | Polish, README & Live Rehearsal | All Members: README.md with limitations & AI disclosure. Shreyash: run_demo.py clean-boot script verification. Ayon: 5-minute timed presentation rehearsal with speaker handoffs. Yash & Soham: Verify 100% green tests under pytest. | STOP & REVIEW GATE 6: Single-command launch works on clean DB. Team 100% prepared for live judge Q&A. |

6. Live 5-Minute Demo Script & Speaker Roles

The live presentation proves that MasteryFlow is an authentic psychometric decision engine. Speakers transition seamlessly across their owned verticals:

| Time & Speaker | Presentation Segment | Live On-Screen Action | Scripted Pitch Narrative |
| --- | --- | --- | --- |
| 0:00 - 1:00 Ayon (Lead) | The Problem & System Thesis | Show architecture diagram; contrast progress bars with true knowledge tracing. | 'Judges, most EdTech platforms are content warehouses with video progress bars. They know what students clicked, but not what they understand. MasteryFlow is the decision layer: pure deterministic Python, Bayesian Knowledge Tracing, and DAG prerequisite modeling with zero black boxes.' |
| 1:00 - 2:00 Yash (ML Lead) | ML Engine & Anti-Gaming | Show terminal replay of rapid retry getting w=0.0; show BKT difficulty scaling math. | 'Here is our ML core. Notice how our BKT scales slip and guess by question difficulty. When a student tries to game the system by spam-guessing options in 2 seconds, our telemetry slashes evidence weight w to zero. Latent mastery does not budge.' |
| 2:00 - 3:00 Soham (Frontend) | Student Experience & DAG | Walk through student.py in Streamlit; show question runner, fraction input, & streak challenge. | 'On the student view, learners interact with authentic fraction math and live visual DAG progress. When confident, a student can opt into our Streak Challenge—solving 5 consecutive items for bonus mastery points.' |
| 3:00 - 4:00 Shreyash (Backend) | Persistence & Overrides | Show SQLite database tables, trigger 1-click persistent teacher override, show audit log. | 'Teachers retain ultimate control. In our backend, every decision is snapshot with full inputs for reproducibility. When a teacher overrides the engine, it writes permanently to SQLite and logs to our audit trail without losing student history.' |
| 4:00 - 5:00 Ayon & Team (Closing) | Time Travel & Innovation | Show 'Why This Next?' card with real numbers; drag virtual clock slider by 20 days. | 'Finally, notice our Glass-Box explainability card: it cites real numbers and prerequisite gaps. By advancing virtual time 20 days, Ebbinghaus decay triggers Spaced Review before failure occurs. That is explainable educational intelligence. Thank you!' |

7. Final Operational Readiness Checklist

Before presenting to judges, all four members must verify sign-off on the 9 operational criteria:

| # | Verification Criterion | Validation Method | Sign-Off Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Single-command bootstrap runs from clean DB | Execute python run_demo.py on fresh clone | Shreyash | READY |
| 2 | All 9 automated pytest tests pass (100% green) | Execute pytest tests/ in terminal | Ayon & Yash | READY |
| 3 | Zero hardcoded recommendations in repository | Grep codebase for hardcoded action strings | Ayon | READY |
| 4 | All question bank answers match fractions.Fraction | Run test_bank.py programmatic verifier | Soham | READY |
| 5 | Streamlit student & teacher views fully interactive | Walkthrough on localhost:8501 | Soham & Ayon | READY |
| 6 | Teacher override persists in SQLite and logs to audit | Trigger override modal and check DB | Shreyash | READY |
| 7 | Virtual clock slider triggers Spaced Review live | Advance time by 14 days in demo mode | Ayon | READY |
| 8 | README.md honestly lists limitations & AI tools | Inspect README.md documentation | Ayon | READY |
| 9 | Live 5-minute presentation rehearsed under clock | Timed run-through with stopwatch | All Team | READY |

TEAM COMMITMENT STATEMENT Team Nightfarers is 100% aligned with the updated technical roles: Yash on ML Modeling, Shreyash on Backend & Persistence, Soham on Student Frontend & Question Bank, and Ayon on Teacher Dashboard, Explainability & Overall Orchestration. Let us execute with precision and win Domain 04!